## Slide 1: INFORMATION SYSTEMS
SYSTEM BUILDING METHODS

## Slide 2: SYSTEM BUILDING METHODS
TRADITIONAL SYSTEMS LIFE CYCLE
PROTOTYPING
APPLICATION PACKAGES
END-USER DEVELOPMENT
OUTSOURCING

## Slide 3: SYSTEM BUILDING METHODS
SYSTEMS DEVELOPMENT LIFE CYCLE (SDLC)
Traditional methodology for developing an Information System that partitions the system development process into six formal stages that must be completed sequentially, with very formal division of labour between end-users and information system specialist.

## Slide 4: SYSTEM BUILDING METHODS
SYSTEMS DEVELOPMENT LIFE CYCLE (SDLC)
STAGES
Project Definition
System Study/Analysis
Design
Programming
Installation
Post-implementation

## Slide 5: SYSTEM BUILDING METHODS (SDLC)
Project Definition Stage
Tries to answer the question
  Why do we need a new system? and
  What do we want to accomplish?
  Determines whether the organisation has a problem and whether that problem can be solved by building a new information system or by modifying an existing one

## Slide 6: SYSTEM BUILDING METHODS (SDLC)
Project Definition Stage
If a system project is required then this stage
  Identifies its general objectives
  Specifies the scope of the project
  Develops a project plan

## Slide 7: SYSTEM BUILDING METHODS (SDLC)
System Study/Analysis Stage
Analyses the problems of existing system (manual or automated ) in detail
Identifies objectives to be attained by a solution to those problems
Describes alternative solutions

## Slide 8: SYSTEM BUILDING METHODS (SDLC)
System Study/Analysis Stage
Tries to answer the question
  What do the existing systems do?
  What are their strengths, weaknesses, trouble spots, and problems?
  What should a new or modified system do to solve these problems?
  What user information requirements must be met by the solution?
  What alternative solution options are feasible?
  What are their costs and benefits?

## Slide 9: SYSTEM BUILDING METHODS (SDLC)
System Study/Analysis Stage
Requires a lot of Information gathering and research
  sifting through document, reports and work papers produced by the existing system
  Observing how these systems work
  Polling users with questionnaires and
  Conducting interviews

## Slide 10: SYSTEM BUILDING METHODS (SDLC)
System Study/Analysis Stage
Determine information system requirement
  all the information gathered will be used to determine information system requirements
describes in detail the remaining life cycle activities and tasks for each phase

## Slide 11: SYSTEM BUILDING METHODS (SDLC)
Design Stage
Produces the
  logical and
  Physical
  design specifications
Tools used in the designing may include
  Data Flow Diagrams (DFDs)/Process Flow Diagrams
  Program Structure Charts
  System Flowcharts
  Decision Tables
  Decision Trees

## Slide 12: SYSTEM BUILDING METHODS (SDLC)
Programming Stage
Translates the design specifications produced during the design stage into software program code
Systems Analyst work with programmers to prepare specifications for each program in the system - program specification

## Slide 13: SYSTEM BUILDING METHODS (SDLC)
Programming Stage
program specifications describe
  What each program will do
  The type of programming language to be used
  Inputs and outputs
  Processing logic
  Processing schedules
  Control statements

## Slide 14: SYSTEM BUILDING METHODS (SDLC)
Installation Stage
Consists of the final steps to put the new or modified system into operation:
  Testing
  Training
  Conversion

## Slide 15: SYSTEM BUILDING METHODS (SDLC)
Installation Stage
Testing – the software is tested to make sure it performs properly from both
  a technical and
  a functional business standpoint

## Slide 16: SYSTEM BUILDING METHODS (SDLC)
Installation Stage
Training – Business and technical specialists are trained to use the new system
Conversion – a formal conversion plan provides a detailed schedule of all of the activities required to install the new system, and the old system is converted to the new one

## Slide 17: SYSTEM BUILDING METHODS (SDLC)
Post-implementation Stage
Consists of using and evaluating the system after it is installed and is in production.
It also includes updating the system to make improvements
Users and technical specialists will go through a formal post-implementation audit that determines how well the new system has met its original objectives and whether any revisions or modifications are required.

## Slide 18: SYSTEM BUILDING METHODS (SDLC)
Post-implementation Stage
After the system has been fine-tuned it will need to be maintained while it is in production to correct errors, meet requirements, or improve processing efficiency
Over time, the system may require so much maintenance to remain efficient and meet user objectives that it will come to an end of its useful lifespan.
Once the system’s life cycle comes to an end, a completely new system is called for and the cycle may begin again.

## Slide 19: SYSTEM BUILDING METHODS (SDLC)
Involves some measure of reworking and refinement

## Slide 20: SYSTEM BUILDING METHODS (SDLC)
Limitations of the Life Cycle Approach
very costly and time-consuming
Is inflexible and discourages change
Is ill-suited to decision-oriented applications

## Slide 21: SYSTEM BUILDING METHODS Alternative Strategies
Prototyping
Application Software Packages
End-User Computing Tools

## Slide 22: SYSTEM BUILDING METHODS (Prototyping)
Prototyping
process of building an experimental system quickly and inexpensively
for demonstration and evaluation so that users can better determine information requirements
The prototype endorsed by the users can be used as a template to create the final system

## Slide 23: SYSTEM BUILDING METHODS (Prototyping)
Prototype
Is a working version of an information system or part of the system, but it is meant to be only a preliminary model.
Once operational, the prototype will be further refined until it conforms precisely to users’ requirements

## Slide 24: SYSTEM BUILDING METHODS (Prototyping)
Prototype
For many applications the prototype will be
extended and enhanced
over and over again before a final design is accepted.
Once the design has been finalized, the prototype can be converted to a polished production system

## Slide 25: SYSTEM BUILDING METHODS (Prototyping)
Iterative
The process of building a preliminary design, trying it over, refining it and trying again has been called an iterative process of system development because the steps required to build a system can be repeated over and over again

## Slide 26: SYSTEM BUILDING METHODS (Prototyping)
Steps in Prototyping
Identify the user’s basic requirements
Develop an initial prototype
Use the prototype
Revise and enhance the prototype
When no more iterations are required, the approved prototype then becomes an operational prototype that furnishes the final specifications for the application